## Slide 1: All Sprints are timeboxed – meaning they have a fixed start and end date
Timeboxing benefits
Establishes a WIP limit Team plans on working on only those items it believe it can start and finish
Forces prioritization Perform the small amount of work that matters the most
Demonstrates Progress Will have a complete and validated important piece of work by end of sprint
Avoids unnecessary perfectionism Sometimes you can spend too much time when “good enough” will suffice.
Motivates closure With an end date – more urgency to complete the job
Improves predictability Easier to predict what you can complete in a week – rather than in a year

## Slide 2: Benefits of Short-Duration Sprints
Ease of planning Easier to plan a week than 6 months
Fast feedback Inspect and adapt process and product after each sprint – allows us to stay on right path
Bounded error If you are wrong, wrong in a small way. (only lost 2 weeks of work).
Improved return on investment Early, more frequent deliverables. (Opportunity to generate revenue sooner)
Rejuvenated excitement Human nature for interest and excitement to decline the longer we have to wait for gratification.
Frequent checkpoints Checkpoint after every sprint vs. after every phase.

## Slide 3: Consistent Duration of Sprints
Cadence – a predictable rhythm Team gets familiar when things need to happen. Enables people to “get into the zone”
Reduces Coordination Efforts Everyone (team, stakeholders) knows exactly when sprint reviews are
Simplifies Planning Team gets comfortable with the amount of work that it can accomplish in a typical sprint

## Slide 4: No Goal-Altering Changes
Scrum rule states that once a sprint goal has been established and sprint execution has begun, no change is permitted that can materially affect the sprint goal.
Mutual Commitment made by team and product owner Team commits to meeting the goal by end of the sprint and product owner commits to not altering the goal during the sprint.

## Slide 5: Definition of Done
The result of each sprint should be a potentially shippable product (doesn’t mean you are going to ship it). Example checklist
Code complete?
Tested?
Customer-accepted?
Documentation finalized?
Merged in repository?

## Slide 6: Sprint reviews will be on: 11/12, 11/19, 11/26, 12/5
11/12 – I will meet with each group.
I want to see your Trello board with user stories that capture your entire project.
Top stories have the highest priority.
Refine the top stories.
Decide what you can complete in the next sprint.
Next sprint Review will be on 11/19.

## Slide 7: Sprint Review Expectations
Each group member must have the current working version of the app on local computer.
What PBI(s) were completed in the Sprint
Discuss user stories
  “As a [persona], I [want to], [so that].” Who are we building this for? What is their intent? What’s the overall benefit they’re trying to achieve?
Do you have a shippable product?
Code complete?
Tested?
Customer-accepted?
Documentation finalized? (Trello, Git commit comments)
Merged in repository